Engineer To‑Do List: Oaktree IPS Write‑Back & Lightweight Workflow

Prepared by Inspire11

Purpose: Provide an ordered, actionable checklist to reach the target architecture. Written for an experienced RPA engineer learning Azure Logic Apps, SQL write‑back, and Power BI modeling.

# How to use this document

Work top‑to‑bottom. Each priority block lists Tasks, Deliverables, and Acceptance Criteria.

Mark each task with the checkbox (☐/☑). Commit artifacts to the repo under the paths noted.

All SQL objects and workflow procedures come from schema.sql (source of truth).

# Priority 0 — Repo, environments, and conventions

Tasks

☐ Create repo folders: infra/, app/, bi/, ops/; add env folders under infra/env/dev|test|prod/.

☐ Author README with Terraform, Logic App deploy, and Power BI promotion steps.

☐ Create a simple script (make or PowerShell) to run terraform init/plan/apply for dev.

Deliverables

Repo skeleton and onboarding README.

"make dev" (or ./scripts/deploy-dev.ps1) that provisions base RG + Key Vault.

Acceptance Criteria

A new engineer can clone and stand up the base dev environment with one command.

# Priority 1 — Infra (Dev) with Terraform

Tasks

☐ Networking: VNet with subnets apps and data; Private DNS zones for privatelink.database.windows.net (and privatelink.azure-api.net if using APIM).

☐ Core services: Azure SQL Server + DB; Logic Apps Standard (system‑assigned MI); optional Function App; Key Vault; Log Analytics + App Insights.

☐ Private Endpoints: Azure SQL DB into data subnet; (later) APIM private endpoint if used.

☐ Terraform outputs: SQL FQDN, DB name, KV URI, MI principal ID, App Insights connection string.

Deliverables

infra/modules/networking, sql, logicapp, keyvault, monitor; infra/env/dev with tfvars.

Acceptance Criteria

terraform apply brings up all resources; Logic App has managed identity and SQL has TDE enabled.

# Priority 2 — SQL write‑back tier (Dev)

Tasks

☐ Apply schema.sql to the dev SQL DB (tables, views, indexes, stored procedures).

☐ Create contained DB user for the Logic App managed identity with EXEC on workflow procs and least‑privilege DML.

☐ Seed sample data for 1–2 EntityTypes and a few EntityAcl rows.

☐ Author smoke tests: (1) insert EntityNote with GUID RequestId, (2) repeat insert (no duplicate), (3) usp_Approval_Start + usp_Approval_Action then verify vApprovalStatus.

Deliverables

ops/sql/deploy.sql (wrapper to run schema.sql).

ops/sql/smoke.sql (idempotency + approval happy‑path).

Acceptance Criteria

All DDL objects exist and idempotency on RequestId is enforced (no dupes on retries).

# Priority 3 — Logic Apps (Dev) as the write API

Tasks

☐ Create Logic Apps Standard project with HTTP workflows: POST /notes, POST /approvals/start, POST /approvals/action.

☐ Validate JSON payloads; call stored procedures via SQL connector using managed identity (no passwords).

☐ Return concise JSON (IDs, timestamps, status); log CorrelationId and RequestId to App Insights.

Deliverables

app/logicapp/workflows/notes.json, approvals.json; openapi.json description; ops/postman/dev.postman_collection.json.

Acceptance Criteria

POST /notes inserts into EntityNote and returns NoteID; approvals endpoints create instances/actions visible in views.

# Priority 4 — Power Automate flows wired to Logic Apps

Tasks

☐ Add Comment flow: collect NoteText, TagsCsv, VisibilityScope, AttachmentUrl; include EntityType, BusinessKey, actorUpn, requestId, correlationId; call Logic App /notes with AAD auth; on success confirm and refresh as needed.

☐ Approve/Reject flow: inputs ActionType and Comment; if InstanceID known send it, otherwise send EntityType/BusinessKey; call /approvals/start or /approvals/action accordingly.

☐ Export flows as solutions with environment variables for API base URL.

Deliverables

ops/flows/ (managed/unmanaged solutions) with both flows.

Acceptance Criteria

Buttons in Power BI execute flows that write to SQL and return success; changes visible live via DirectQuery.

# Priority 5 — Power BI dataset/model updates

Tasks

☐ Create composite model: existing facts + DirectQuery to EntityNote, vApprovalStatus (and EntityAcl if needed).

☐ Add Action Bar to report page with buttons.

☐ Implement interim RLS using EntityAcl with DAX: [PrincipalUPN] = USERPRINCIPALNAME() && [CanView] = TRUE().

☐ Validate relationships so EntityAcl filters notes and approvals correctly.

Deliverables

bi/ updated PBIX or dataset; RLS documentation.

Acceptance Criteria

Tiles update within seconds after actions; users see only permitted records per EntityAcl.

# Priority 6 — Notifications in Teams/Outlook

Tasks

☐ Send Teams Adaptive Cards on new approvals (Approver assignments); deep‑links open report page/filters.

☐ Add daily/weekly summary card “My pending approvals.”

☐ Email fallback via Outlook connector if Teams not available.

Deliverables

ops/cards/ adaptive card JSON; flow steps templated.

Acceptance Criteria

Approvers receive actionable cards with correct context and links.

# Priority 7 — Hardening: private networking & gateway path

Tasks

☐ Deploy API Management (internal) with private endpoint; import Logic App APIs and require AAD auth; add retry/timeout policies.

☐ Create Power Platform custom connector targeting APIM; configure VNet data gateway so flows reach private API.

☐ Update flows to use the custom connector instead of direct HTTP.

Deliverables

APIM policy XML in repo; custom connector definition; gateway configuration notes.

Acceptance Criteria

Logic App endpoints are private; flows work via APIM/custom connector path.

# Priority 8 — Observability & governance

Tasks

☐ Add structured logging in Logic Apps (CorrelationId, RequestId, EntityType, BusinessKey, actorUpn).

☐ Create App Insights dashboards (requests/sec, p95 latency, error rate); Log Analytics alerts (≥3% error 5m, SQL storage >80%).

☐ Enable Power BI activity logs export to Log Analytics; create governance dashboard.

Deliverables

ops/kql/ queries and an Azure Monitor Workbook.

Acceptance Criteria

Dashboards show live metrics; alerts tested and received by owners.

# Priority 9 — Fabric landing (analytics sync)

Tasks

☐ Create Dataflow Gen2 or Warehouse pipeline to land EntityNote, ApprovalAction, ApprovalAssignment, vApprovalStatus into Fabric.

☐ Use incremental refresh keyed on CreatedUTC; adopt HASH(EntityAddrHash) and monthly partitions for very large tables.

Deliverables

Fabric artifacts and ops/fabric/readme.md with refresh cadences.

Acceptance Criteria

Write‑back data appears in Fabric without impacting OLTP; refresh completes within agreed SLA.

# Priority 10 — Security sweep

Tasks

☐ Verify no secrets in app settings; use Key Vault only.

☐ Confirm Logic App → SQL uses AAD managed identity; remove any SQL passwords.

☐ Enforce TLS 1.2+; verify Conditional Access/MFA for users.

☐ Validate RLS matches EntityAcl and is deny‑by‑default; check PBI export controls.

Deliverables

ops/security-checklist.md with results and remediations.

Acceptance Criteria

All checks pass; endpoints require AAD; RLS prevents over‑exposure.

# Priority 11 — CI/CD & promotion

Tasks

☐ Create pipeline: Terraform → SQL migration (schema.sql) → Logic App deploy → Power BI promotion.

☐ Parameterize env vars (SQL server/DB, APIM host, KV URI, workspace IDs).

☐ Export/import flows as solutions via pipeline (PAC CLI).

Deliverables

Pipeline YAML/definitions and a promotion runbook.

Acceptance Criteria

Tagged commit deploys dev and promotes to test/prod using environment‑specific settings.

# Priority 12 — UAT & sign‑off kit

Tasks

☐ Write UAT scripts: Add Comment (incl. retry), Request Approval, Approve/Reject, RLS persona checks, governance checks.

☐ Record evidence (screens/screencast + KQL logs) and store in ops/uat/.

Deliverables

UAT cases, recorded results, and defect log.

Acceptance Criteria

Business signs off behaviors; CTO office receives evidence package.

# Priority 13 — Runbooks & handoff

Tasks

☐ Runbooks: Rebuild Approver Assignments (usp_Approval_Recalculate); Replay idempotent requests; SQL point‑in‑time restore & Fabric resync.

☐ Create on‑call page for common errors, log reading, and escalation.

Deliverables

ops/runbooks/*.md

Acceptance Criteria

Another engineer can operate/recover without tribal knowledge.

# Stretch / Backlog (optional if time remains)

☐ “My Approvals” report page using ApprovalAssignment (per‑approver queue).

☐ Attachment handling via SharePoint/OneDrive (secure links in AttachmentUrl).

☐ Exception management UI to create ApprovalException entries.

☐ APIM rate limiting and 429 retry logic in flows.

☐ Canary tests that post a note hourly in dev and alert on failure.

# Appendix A — SQL objects you will touch

Tables/Views: Entity, EntityNote, EntityAcl, ApproverRule, ApprovalException, ApprovalInstance, ApprovalAssignment, ApprovalAction, vEntityNote_ByEntity, vApprovalStatus.

Procedures: usp_Approval_Start, usp_Approval_Recalculate, usp_Approval_Action.

Critical indexes: UX_EntityNote_Idem, IX_EntityNote_Addr_Recent, UX_ApprovalAction_Idem, IX_ApprovalAction_ByActorRecent.

# Appendix B — API contracts (Logic Apps)

POST /notes — idempotent on RequestId; response includes noteId and createdUtc.

POST /approvals/start — create or reopen instance; returns instanceId and status.

POST /approvals/action — record Approve/Reject/Comment; idempotent on RequestId.

# Appendix C — Smoke tests (SQL)

1) Insert EntityNote with new RequestId ⇒ 1 row; repeat with same RequestId ⇒ 0 new rows.

2) Start approval, then Approve ⇒ instance moves to Approved when quorum met; verify via vApprovalStatus.

# Reference

All DDL, indexing, and workflow procedures are sourced from schema.sql (authoritative).